# Project status Report

# Project Summary

| Report date | Team Name: | Prepared for: |
| --- | --- | --- |
| 2/6/2026 | GatorVitals | Christina Boucher |

# Status Summary/Completed Activities

Finished discussing out visions for the project and now have a concrete plan for going forward. The repo is set up and we have started the programming part.

# Activities in Progress

| task | % Done | Due date | Person Responsible | notes |
| --- | --- | --- | --- | --- |
| Upload Page Prototype | 80% | 2/6 | Austin | Created a prototype upload page for my group members to work from |
| Basic Server prototype | 90% | 2/6 | Harrison | Created a basic server skeleton to interact with. |
| Database Schema | 90% | 2/6 | Ethan | Working on the schema and implementation for story videos, video data, login information, and other user data. |

# ACtivities Planned for Next Week

| Task | Person REsponsible |  |  | notes |
| --- | --- | --- | --- | --- |
| Upload Page Rough Draft | Austin |  |  | Allow for multiple uploads and propose/implement new look/design for the group |
| Backend Logic | Harrison |  |  | Complete the server logic to accept video and store it in database |
| Database Implementation | Ethan |  |  | Implement a working database to interact with the server |

# Risk and issue history

| issue | Mitigation Plan |  |
| --- | --- | --- |
| N/A |  |  |

# Did your team meet with your faculty advisor this week? Yes

# NExt Scheduled Meeting with your advisor_FeB 18_

*At the end of each week email form to advisor and turn in on Canvas.